|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| MODULES | TASK | PENDING TASK IF ANY | HOUR FOR COMPLETION | EXPECTED DATE OF COMPLETION | ACTUAL DATE OF COMPLETION | REASON FOR DEVIATION |
| Module1-  User | User home, Login , Registration,  Profile Analysis | Collected Tweets | 6hr |  | 3/04/2019 |  |
| Module 7 -  User | Result,  Historical Result ,  Opinion of user,  Historical opinions | \_ | 6hr |  |  |
| Module1-  Admin | Admin home,  Login,  Add celebrity | Add sensational issues | 6hr |  |  |
| Module 1-  User | Collected tweets,  Upload Photos,  Collect twitter name | \_ | 6hr |  |  |
| Module 2-  Admin | Add sensational issues | \_ | 6hr |  |  |

Sprint for “Social Media Opinion Analysis For Indian Celebrities”