|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| MODULES | TASK | PENDING TASK IF ANY | HOUR FOR COMPLETION | EXPECTED DATE OF COMPLETION | ACTUAL DATE OF COMPLETION | REASON FOR DEVIATION |
| Module1  (Collection of tweets,  Login, Profile analysis) | Form Design and table design | No | 3hr | 12/03/2019 | 12/03/2019 |  |
| Module 2 and 3  (User opinion, View opinion, View histories) | Form design and table design | No | 5hr | 13/03/2019 | 13/03/2019 |  |
| Login | Login  Coding | No | 2hr | 18/03/2019 | 18/03/2019 |  |
| Module 1  (collection of tweets,  Registration) | Registration form’s coding | No | 1hr | 19/03/2019 | 19/03/2019 |  |
| Module 3  (view opinion, User opinion | Viewing opinion from other users | No | 1hr | 20/03/2019 | 20/03/2019 |  |
| Module 2  (login) | Validation | No | 1hr | 21/03/2019 | 21/03/2019 |  |
| Module 1  (Add celebrity) | Add celebrities | No | 2hr | 22/03/2019 | 22/.3/2019 |  |
| Module1  (Collect twitter name) | Collect twitter id | No | 4hr | 25/03/2019 | 25/03/2019 |  |
| Module 1  (Upload photos) | Upload photos | No | 3hr | 27/03/2019 | 27/03/2019 |  |

Sprint for “Social Media Opinion Analysis For Indian Celebrities”